00:00:00.000 --> 00:00:28.330
Willem (Guest)
He processed the scription again and and just see how much time we basically have available. So I think then looking at a project update and and where we add, I've had a debrief session with the team yesterday and basically the DDK and seamless processes has now been completed. They have been migrated over to Lambdas and state machines.

00:00:29.760 --> 00:00:53.860
Willem (Guest)
The Learner program registration is is part of that conversion that has been done and based on the information at hand, we believe that we should also be able to conclude the program grade activation processes by the end of this week.

00:00:55.160 --> 00:01:11.110
Willem (Guest)
So. So what that means is that we would actually be making some really nice progress with regards to to future conversion, et cetera. And we will be or we we planning to basically.

00:01:11.190 --> 00:01:26.420
Willem (Guest)
Uh. Bring across the final backup of the database and and start testing. Certainly the DDD import processes etcetera from the 3rd of May, so that's kind of the line that we've drawn in the sand.

00:01:29.610 --> 00:01:30.220
Willem (Guest)
Then.

00:01:30.420 --> 00:01:33.080
Nicola (Guest)
Can I just ask a question on that one Valium?

00:01:33.230 --> 00:01:33.630
Willem (Guest)
Y'all.

00:01:34.990 --> 00:01:42.720
Nicola (Guest)
There are a few little data tidy up things that we've been trying to do. And where did you get to yesterday on bringing those over the line with Gavin?

00:01:38.200 --> 00:01:38.570
Willem (Guest)
Yep.

00:01:43.290 --> 00:01:44.120
Willem (Guest)
So.

00:01:45.430 --> 00:02:03.260
Willem (Guest)
I think that we're free guards to two. He was expecting to conclude that yesterday. I think that the home schooling he was or or or the team has not started or or Darren has not started with, but he did indicate.

00:02:02.460 --> 00:02:07.020
Nicola (Guest)
That should be like a very short exercise. They've done it for most of them already.

00:02:07.860 --> 00:02:15.510
Willem (Guest)
Yeah, so so he he basically was of the opinion that it wouldn't take more than than a day or two to conclude on that as well.

00:02:19.110 --> 00:02:26.880
Willem (Guest)
So yeah, I see. I see. Gavin's on the call. So. So, Gavin, I don't know if you've. If you've got anything to add on on that home learning conversion.

00:02:21.910 --> 00:02:22.200
Nicola (Guest)
OK.

00:02:30.480 --> 00:02:31.540
Nicola (Guest)
If Gavin on the call.

00:02:33.400 --> 00:02:38.610
Willem (Guest)
Yeah, it is. But he's on mute, so I don't know. Alright, well, maybe maybe he's listening.

00:02:40.810 --> 00:02:42.900
Willem (Guest)
So, so yeah, but.

00:02:41.160 --> 00:02:41.660
Nicola (Guest)
There you are.

00:02:42.550 --> 00:02:57.940
Gavin Taljaard
Hi there. Sorry I was like I was just trying to find the find the mute, the mute button and then we finished most of it yesterday and I need two things outstanding is those last few changes to the change form.

00:02:58.840 --> 00:03:01.990
Gavin Taljaard
I'm. I'm gonna. I'm school plate schools.

00:03:02.880 --> 00:03:12.050
Gavin Taljaard
And importing the updated Triple D master list with the language information. But we will finish those two during the course of of of the day today.

00:03:13.810 --> 00:03:23.610
Nicola (Guest)
OK, great. Can I can I just ask you to go put any updates then in the sauna task just so we can sort of check what we need to check that it's come through on our side etcetera. And and that we're all good to go.

00:03:24.050 --> 00:03:24.600
Gavin Taljaard
Perfect. Well.

00:03:25.820 --> 00:03:26.370
Nicola (Guest)
Thanks.

00:03:27.780 --> 00:03:32.470
Nicola (Guest)
I'm oh, sorry. One other question and a little bit more practical and operational about these missed.

00:03:33.890 --> 00:03:42.700
Nicola (Guest)
CSV's and learners that haven't been registered have we shifted already to emailing these things to Carol for her to upload or is it still sitting with the RSA's?

00:03:45.320 --> 00:03:49.870
Willem (Guest)
At the moment Nicola we are sending it to the RSI's again.

00:03:51.180 --> 00:04:00.390
Nicola (Guest)
Again, or we haven't shifted to Carol or what's the story there because seems to be making quite a big difference cause we've missed a lot of files.

00:03:54.740 --> 00:03:55.220
Willem (Guest)
So.

00:04:02.270 --> 00:04:02.930
Nicola (Guest)
Yeah.

00:04:02.300 --> 00:04:22.070
Willem (Guest)
Yeah, so, so we we send the big registration in in February, if I'm not mistaken, Gavin, you can keep me honest. We spend to Carol, but the incremental registrations we've actually sent to the to the RSI's from there.

00:04:23.190 --> 00:04:30.260
Nicola (Guest)
Can what was the plan going forward? I thought we were gonna try send everything to Carol. Or do we wanna stick with the RSA's? Dylan, I don't know if you have a view.

00:04:30.390 --> 00:04:32.250
Willem (Guest)
No. So so I could.

00:04:31.340 --> 00:04:38.650
Nicola (Guest)
I'm hoping you'll pick up the missed ones if they monitoring the exception report, which is something I think we also need to build quite urgently for.

00:04:39.300 --> 00:04:40.990
Nicola (Guest)
Umm, the new system?

00:04:42.580 --> 00:04:46.250
Nicola (Guest)
And spec because I think the fields can be a little bit different what the current one is.

00:04:42.770 --> 00:04:43.230
Willem (Guest)
Yes.

00:04:47.440 --> 00:05:16.610
Willem (Guest)
Yeah. So so I think that these, these, these two things there, I have gotten feedback from Carol about a week ago that she's happy to to import all of the learners, but she's not able to to change the passwords. So she has referred that to their development team to see what our options are. So I'm just waiting for feedback on that. I think once we once we've got that we can, we can hopefully.

00:05:17.140 --> 00:05:17.980
Willem (Guest)
Change that.

00:05:17.590 --> 00:05:17.930
Nicola (Guest)
Because.

00:05:18.550 --> 00:05:29.080
Nicola (Guest)
Because we should have another big batch coming through now and can we just do a little bit or pull up the little process document here, Dylan and maybe you, me, JC, Willem talk about that process.

00:05:18.610 --> 00:05:19.150
Willem (Guest)
Process.

00:05:31.590 --> 00:05:33.220
Nicola (Guest)
And what it looks like going forward?

00:05:35.550 --> 00:05:36.620
Dylan Harrison (Guest)
OK, cool.

00:05:36.200 --> 00:05:42.750
Nicola (Guest)
I'm on the Silicon OverDrive side from 3 May. When you say that the import process.

00:05:43.510 --> 00:05:51.990
Nicola (Guest)
The the the learning management process is built. Does that include the emails and all of that? And how are we gonna manage that? Or or is it just?

00:05:53.530 --> 00:05:55.200
Nicola (Guest)
The importing of the learners.

00:05:55.570 --> 00:06:02.940
Willem (Guest)
Yeah, so so it's the importing of the learners at this point in time, the portal and the.

00:06:04.470 --> 00:06:22.360
Willem (Guest)
Portal interfaces will will be as as it is for the current system I under. If you can correct me if I'm wrong, but I think certainly certainly the existing processes through the notifications et cetera, that that happens via the system would be included.

00:06:25.530 --> 00:06:28.400
Heinrich du Plessis
Yeah. So yeah, are you you?

00:06:29.050 --> 00:06:30.220
Heinrich du Plessis
Pretty much correct there.

00:06:32.540 --> 00:06:36.290
Heinrich du Plessis
The portals basically is gonna be the same and then the rest we following the same.

00:06:37.040 --> 00:06:45.230
Heinrich du Plessis
Notification structure that we've currently got in the existing system, so if this emails that need to be sent, it will then be sent from outside as well.

00:06:46.530 --> 00:06:48.390
Heinrich du Plessis
Getting this, I'm methods, etcetera.

00:06:48.980 --> 00:06:52.650
Nicola (Guest)
OK, but we need to just figure out how we do that while we're running two systems.

00:06:55.730 --> 00:07:00.270
Heinrich du Plessis
Yeah, that is a very good point. I think what we need to do is probably.

00:07:00.350 --> 00:07:09.440
Heinrich du Plessis
Umm, uh. One thing that we can probably do is just put it different subject or something or others so that we know from which one it is actually coming.

00:07:12.480 --> 00:07:20.780
Nicola (Guest)
Umm uh, it's. Yeah, I think that's gonna be problematic. Sending it out to an operational team and I'm getting 2 emails. I think we must maybe send them.

00:07:13.500 --> 00:07:13.760
Heinrich du Plessis
Got it.

00:07:16.670 --> 00:07:18.910
Heinrich du Plessis
Yeah, we could also.

00:07:19.740 --> 00:07:24.350
Heinrich du Plessis
Yeah, we could. We could also, we could also change the email address to send to.

00:07:25.380 --> 00:07:27.430
Heinrich du Plessis
One specific person for testing purposes.

00:07:27.740 --> 00:07:37.140
Nicola (Guest)
Yeah, I think film this may be step in there and get some of those emails for testing purposes. I don't think sending multiple emails to our OPS team is going to work well.

00:07:29.490 --> 00:07:30.460
Heinrich du Plessis
Or something like that.

00:07:33.130 --> 00:07:33.440
Willem (Guest)
Yep.

00:07:34.350 --> 00:07:34.520
Heinrich du Plessis
Yeah.

00:07:36.560 --> 00:07:45.770
Heinrich du Plessis
God, that's probably not gonna work that well, but yeah, yeah, I think the the, the way that I sort of envisioned it in the beginning was just basically standing to one.

00:07:38.720 --> 00:07:39.220
Nicola (Guest)
No.

00:07:46.630 --> 00:08:00.240
Heinrich du Plessis
To one person for testing purposes? Umm, but yeah, I'm I'm gonna change this subjects in any case as well so that we know which is coming from those we just coming from what system so that if it goes to development that it doesn't get confused.

00:07:59.660 --> 00:08:13.390
Nicola (Guest)
Yeah. So it gets baby both or text serve or to a different email address. OK, so that was my one question. And then yes, we need to specify and just spend some time on this exception report. Now, there is a detailed document on it.

00:08:03.030 --> 00:08:03.460
Heinrich du Plessis
Yeah.

00:08:12.620 --> 00:08:13.080
Willem (Guest)
Umm.

00:08:13.820 --> 00:08:21.770
Nicola (Guest)
And Gavin, where I say, I think there's room for for changes. Do we still need that the different deletion things?

00:08:23.680 --> 00:08:24.870
Nicola (Guest)
Split up quickly.

00:08:26.560 --> 00:08:27.350
Nicola (Guest)
Umm.

00:08:32.710 --> 00:08:39.380
Nicola (Guest)
That's actually struggling to find the right document that backed this up. I'm delete duplicate login. That's something.

00:08:39.470 --> 00:08:48.670
Nicola (Guest)
And then we got. What is this delete from reading eggs after four weeks. Just remind me of that. That's when they disappear from the file.

00:08:47.080 --> 00:08:47.290
Gavin Taljaard
But.

00:08:49.550 --> 00:09:00.860
Gavin Taljaard
Yeah, that's why learners be the disappeared from the file button, the date left, but we waited four week period before we instruct our reading it to delete it. So but there's.

00:08:57.840 --> 00:08:58.290
Nicola (Guest)
Makes.

00:08:59.080 --> 00:09:01.550
Nicola (Guest)
Makes make sure they don't reappear.

00:09:02.240 --> 00:09:03.820
Gavin Taljaard
So they they start off in white.

00:09:06.040 --> 00:09:09.150
Gavin Taljaard
And then they go to the the beat after weeks.

00:09:06.300 --> 00:09:07.070
Nicola (Guest)
Yeah, watch.

00:09:08.270 --> 00:09:14.060
Nicola (Guest)
And and is that still look, they're not deleting regularly, although we need to do a bulk delete with.

00:09:15.620 --> 00:09:20.500
Nicola (Guest)
Reading eggs because their learners who are now no longer in our system actively using.

00:09:21.300 --> 00:09:32.500
Nicola (Guest)
Reading eggs and it's a problem. So one way to manage that is to delete them. But Dylan, I need you to urgently look at the file I sent you to say some of them look like the whole grade is using it. So should they be deactivated?

00:09:32.830 --> 00:09:35.250
Dylan Harrison (Guest)
Yeah, I've got my state and you'll have it within the hour.

00:09:35.940 --> 00:09:45.050
Nicola (Guest)
OK, OK. So sorry, Gavin, is it still necessary to wait that four week period? Are we still doing that and has that been built into the new system?

00:09:46.410 --> 00:09:53.380
Nicola (Guest)
Ohh no it doesn't. It's just on the registration side. We give them a date left, but if they reappear after four weeks, we take away the date lift.

00:09:54.250 --> 00:09:54.740
Gavin Taljaard
Yes.

00:09:54.680 --> 00:09:59.020
Nicola (Guest)
That outworks now Heinrich has that been built in your system that way.

00:09:55.750 --> 00:09:56.130
Gavin Taljaard
Yeah.

00:10:03.260 --> 00:10:10.430
Heinrich du Plessis
I don't think we have a specific number of weeks of the it's been left. I just have to go and check up on that.

00:10:10.490 --> 00:10:14.020
Nicola (Guest)
Definitely not in our specification as far as I recall.

00:10:12.480 --> 00:10:19.550
Heinrich du Plessis
Yeah, I don't think, yeah, I don't think we've bought that in, but it should not be too complicated, complex to build that into it.

00:10:17.760 --> 00:10:18.930
Nicola (Guest)
No, no, no, but I.

00:10:20.040 --> 00:10:25.190
Nicola (Guest)
I actually wanna know. Do you think that still necessary? Like, how many of them disappear and then reappear?

00:10:26.930 --> 00:10:28.120
Gavin Taljaard
I'll have to go to.

00:10:27.280 --> 00:10:33.930
Nicola (Guest)
This is just following our normal process of they're disappear. They get a deadlift, they're deregistered, they reappear. They get a new.

00:10:36.130 --> 00:10:54.520
Gavin Taljaard
But one time when it comes in very handy was with the problem we had with the other cadence and very much so close time that kind of helped save us because during that period if they do return, we also don't reregister them on on reading eggs because we know the instruction was never sent to remove them from reading eggs.

00:10:55.170 --> 00:11:05.080
Gavin Taljaard
So there's some logic built in there around. Do we expect them to disappear from reading eggs or not, and therefore do we send them as new registrations if they do reappear?

00:11:05.720 --> 00:11:17.800
Nicola (Guest)
So they they automatically deregister and reappear when they actually have a date left. This is in the scenario of disappearing learners, which is always the case for the Western Cape, isn't it?

00:11:18.250 --> 00:11:18.720
Gavin Taljaard
Yes.

00:11:18.860 --> 00:11:26.250
Nicola (Guest)
It's Western Cape doesn't give us so Western Cape. We always waiting four weeks before they go to delete. Not that they're being deleted anymore anyway.

00:11:29.010 --> 00:11:31.460
Nicola (Guest)
But the system doesn't necessarily know that.

00:11:33.930 --> 00:11:34.470
Nicola (Guest)
Umm.

00:11:39.180 --> 00:11:39.950
Nicola (Guest)
Yeah.

00:11:41.830 --> 00:11:46.660
Nicola (Guest)
Now I want to get rid of it, but I hear what you're saying in the hope that we systematize more of this.

00:11:46.970 --> 00:11:47.490
Willem (Guest)
Umm.

00:11:47.760 --> 00:11:48.510
Nicola (Guest)
And.

00:11:59.620 --> 00:12:01.910
Nicola (Guest)
I'm just trying to have a quick look here.

00:12:03.980 --> 00:12:05.980
Nicola (Guest)
OK. I I think it's. Yeah.

00:12:07.870 --> 00:12:11.620
Nicola (Guest)
I don't know. What do you think? Do we need to build this in or do we need to get our systems better?

00:12:13.500 --> 00:12:14.890
Nicola (Guest)
Systemization better.

00:12:16.340 --> 00:12:25.170
Gavin Taljaard
Yeah, this wouldn't be necessary if we had direct interfaces with feeding, but that's just one. One of the things it does play us is from.

00:12:25.870 --> 00:12:35.320
Gavin Taljaard
The manual registration and deregistration of learners, but I I think what we might need to do is pull some stats on how often this happens.

00:12:34.020 --> 00:12:34.490
Nicola (Guest)
Yeah.

00:12:35.160 --> 00:12:35.420
Willem (Guest)
Umm.

00:12:36.280 --> 00:12:37.060
Nicola (Guest)
I think so.

00:12:38.090 --> 00:12:45.090
Gavin Taljaard
Because I've gotta using. That's down to pretty, pretty low volume, so I can probably remove that. Remove that logic.

00:12:48.320 --> 00:12:48.920
Nicola (Guest)
Umm.

00:12:52.990 --> 00:12:53.550
Nicola (Guest)
OK.

00:12:56.800 --> 00:13:00.180
Nicola (Guest)
OK. If we can get some feedback on that, I think that's important.

00:13:02.660 --> 00:13:16.180
Willem (Guest)
Yeah. So, so I you know, I'm I'm also just thinking about some of the some of the early term learning movement. But I guess again in the bigger picture it's not it's not significant.

00:13:02.910 --> 00:13:03.220
Nicola (Guest)
In.

00:13:19.730 --> 00:13:22.720
Nicola (Guest)
So, so just talk in practical implications.

00:13:20.040 --> 00:13:21.120
Willem (Guest)
Even with DDD.

00:13:25.360 --> 00:13:47.130
Nicola (Guest)
The problem with us no longer deleting from reading eggs is that those learners and what I think I need to go back. I'm going to write Carol and them an email now is I need to go back to them and say actually we need you to do a bulk delete at the end of term one because there is a lot of movement and clean up and we actually need those learners out the system because we don't want what I'm worried about is that some learners are using the wrong logins.

00:13:31.220 --> 00:13:31.430
Willem (Guest)
We.

00:13:48.900 --> 00:14:01.290
Nicola (Guest)
Because they've actually now got multiple logins, I was surprised at how many learners have been deactivated and are still actively using the program and at what concerns me is those are learners that are now using an old login of someone else that's stored in the system.

00:14:02.440 --> 00:14:08.600
Nicola (Guest)
So I think we need to say to reading eggs, they need to do a termly delete, but I'd imagine the big deletion is in term 1.

00:14:10.670 --> 00:14:11.040
Willem (Guest)
Now.

00:14:13.960 --> 00:14:25.370
Nicola (Guest)
So which is slightly separate issue but it's you know, while we're not deleting that issue of no, but it would still register them in the system because the system considers us to have deleted them.

00:14:26.660 --> 00:14:27.430
Willem (Guest)
Umm, no.

00:14:27.050 --> 00:14:36.050
Nicola (Guest)
That would still create a new login for them to use, so we remain with the same problem. OK, let's understand. I put a task in Asana about that and then let's give the right feedback.

00:14:36.870 --> 00:14:44.120
Nicola (Guest)
To Heinrich team about whether they need to make any updates and 2nd the can we specify.

00:14:45.470 --> 00:14:48.320
Nicola (Guest)
If we need to make any changes to the exception report.

00:14:48.770 --> 00:14:53.120
Nicola (Guest)
And the other thing that I think we needed to do was possibly.

00:14:53.210 --> 00:14:57.150
Nicola (Guest)
And you haven't correct me if I'm wrong here, I'm.

00:14:57.980 --> 00:15:01.030
Nicola (Guest)
The one that says time mismatch.

00:15:02.550 --> 00:15:16.120
Nicola (Guest)
Should we go into more detail about that that you know they have no time, but they, you know, split it into various things. No time, but progressed on reading eggs and they've moved backwards on reading eggs or what do you do? You think there's merit in more insight there?

00:15:17.930 --> 00:15:24.240
Gavin Taljaard
Yeah, actually struggling with that at the moment. There appears to be a problem on reading eggs, whether we're not getting useful stats.

00:15:23.040 --> 00:15:23.450
Nicola (Guest)
Yeah.

00:15:25.820 --> 00:15:39.990
Gavin Taljaard
Unfortunately, the report doesn't give you any detail on what the problem is, but basically, if there's no time movements but there's been advancements in the lesson they are on, or the number of books they've read, etcetera.

00:15:40.530 --> 00:15:50.760
Gavin Taljaard
Uh, it it highlights it as a reading X problem, but for whatever reason that either means time has gone backwards, which has happened before.

00:15:50.920 --> 00:16:05.490
Gavin Taljaard
Umm, the last week I said that about 1000 seconds this year and then this week I said I've only had 500 all the time or state static, but there has been obvious movement on on reading eggs. That's essentially the the gist of it just doesn't give.

00:15:58.180 --> 00:15:58.490
Nicola (Guest)
Hmm.

00:16:05.040 --> 00:16:24.590
Nicola (Guest)
Hmm. So so I guess my question is should we split that exception into multiple exceptions that give you then a bit more detail? This one is about you've moved forward, but you're tight, you've got not logged additional time, then there's the, there's many who you know their time has moved backwards, which presumably when they go to.

00:16:26.730 --> 00:16:31.540
Nicola (Guest)
Uh weekly files as opposed to year to date files should no longer be an issue.

00:16:32.090 --> 00:16:35.470
Nicola (Guest)
And just so that we have a little bit more insight in that exception.

00:16:36.690 --> 00:16:40.020
Gavin Taljaard
Yeah, I think I think that is definitely, definitely worth adding.

00:16:40.850 --> 00:16:59.920
Nicola (Guest)
Yes, I think when we specify and we've got quite a detailed document on this already and what means, what I'm not sure if it was fully updated for this watch component, but it's just pull that up and make sure we're covering everything. And if there were any other exceptions that were identified. But as it turns out, this exception report is quite critical.

00:17:01.470 --> 00:17:14.200
Willem (Guest)
Yeah. Yeah. And I and I think it's a good time to talk about it as we are one of the things that we are hopefully gonna start from developing perspective next week is actually the processing of this program data back into the system.

00:17:14.740 --> 00:17:17.310
Willem (Guest)
Uh, the exception reports, etcetera.

00:17:19.220 --> 00:17:20.510
Nicola (Guest)
Yeah. OK.

00:17:25.260 --> 00:17:51.740
Willem (Guest)
OK, so so I think then the next item to to quickly touch on and I just see franchise also join so, so French, so this this may be of interest to you, is that from the discussion yesterday I've agreed with Gareth and Cole that we can go ahead and start testing the serverless scripts for commissioning of the environment and do the.

00:17:25.560 --> 00:17:25.850
Nicola (Guest)
Cool.

00:17:51.920 --> 00:18:16.490
Willem (Guest)
Security assessment. Once that's done, the the final deployment scripts will be created and the environment shutdown and we will then share the script to a frontier and frontier. If you want to actually evaluate the environment, we'll we'll spin that up for you to to just have a look at what's going on there. But basically what all of this means is that we are getting the production environment for the system.

00:18:17.700 --> 00:18:25.570
Willem (Guest)
Really, for deployment in AWS as well as we as we progress with the system development.

00:18:28.140 --> 00:18:32.100
Francois Boer
OK, perfect. Thanks. Yeah, I can definitely have a look have a look.

00:18:33.650 --> 00:18:39.020
Willem (Guest)
Perfect. Thanks for intra. I don't know if there's if there's any other questions or comments on that.

00:18:40.570 --> 00:18:42.100
Willem (Guest)
Before I move on.

00:18:44.860 --> 00:18:45.720
Willem (Guest)
Right. So.

00:18:45.020 --> 00:18:45.810
Francois Boer
No, it's fun.

00:18:46.510 --> 00:18:46.960
Willem (Guest)
Sorry.

00:18:46.840 --> 00:18:49.410
Francois Boer
You know you can go on. It's fine, Willem. Thanks.

00:18:49.950 --> 00:19:13.400
Willem (Guest)
Thanks for joining. Alright. So so I think then the other the other note were the item is that we are effectively ready to to but we need to we need to just finalize one or two things with Tao and then we will actually start testing the interfaces for.

00:19:14.100 --> 00:19:21.660
Willem (Guest)
Calling a a quiz instance and and getting some information with regards to that back via by the LTI interface.

00:19:22.970 --> 00:19:51.830
Willem (Guest)
So I think I think that's good. And then basically it's just that what I what I would like to do from here now is in the coming week, they would obviously be now testing of the environment that has been built up to this point. But the the next areas of development will then be the learner program data ingestion from from reading eggs topic as well as.

00:19:52.520 --> 00:19:53.710
Willem (Guest)
Reflective learning.

00:19:54.690 --> 00:20:06.770
Willem (Guest)
So yeah, basically that is where I would like to to now spend some time. At least. There's there's any other further questions or comments with regards to where we at or what we currently busy with.

00:20:10.700 --> 00:20:11.370
Willem (Guest)
OK.

00:20:13.920 --> 00:20:21.010
Willem (Guest)
So Gavin, I've not. I've not given you a full heads up, but I hope and I know that you always ready to.

00:20:21.820 --> 00:20:23.080
Willem (Guest)
Talk to.

00:20:24.060 --> 00:20:34.130
Willem (Guest)
The processors. So can I ask you to to maybe just have a look at can you see my screen?

00:20:42.590 --> 00:20:44.780
Gavin Taljaard
Sorry, I was on mute. Yes. Yeah, got it.

00:20:44.850 --> 00:20:57.360
Willem (Guest)
OK, so so I think there's one, there's one specific note that I wanna just make Heinrich on the team aware of, but but if I if I can then just ask you to maybe just talk talk them through this.

00:20:58.420 --> 00:21:04.790
Willem (Guest)
Reading eggs usage import and and I think maybe at some some stage because I see it's not specifically.

00:21:05.630 --> 00:21:35.120
Willem (Guest)
Uh, that they're just mentioned. Sorry. OK, so. So basically then, Andrew, I think what what is important to note is that at this point in time, we are receiving year to date usage from reading eggs. But we are in the scussion with them to basically move to weekly usage. So that we would need to or we would need then track that independently. Gavin you can you can maybe just talk a little bit about how we how we?

00:21:35.200 --> 00:21:41.720
Willem (Guest)
Actually, track that at the moment, but I do think that's just an important note of the change that will potentially.

00:21:41.920 --> 00:21:46.300
Willem (Guest)
Uh, coming to play within the next two or three weeks?

00:21:49.300 --> 00:21:49.730
Gavin Taljaard
OK.

00:21:49.870 --> 00:21:57.880
Gavin Taljaard
I'm so you want me to give all the detail around the file or just speak about the the usage calculation, brother.

00:21:56.380 --> 00:21:56.680
Willem (Guest)
She.

00:21:58.780 --> 00:22:16.510
Willem (Guest)
Look, I think I think what what what is important is I would actually now just want to talk through the process and and the different files and basically just make sure that everybody's on the same page. It's specifically important to understand the team because obviously they're gonna start developing on this hopefully next week.

00:22:17.700 --> 00:22:18.250
Gavin Taljaard
OK.

00:22:18.520 --> 00:22:23.030
Nicola (Guest)
And I'm gonna throw a complete curveball in here. Sorry, not ideal.

00:22:21.630 --> 00:22:21.980
Willem (Guest)
Yo.

00:22:26.590 --> 00:22:31.710
Nicola (Guest)
I think what we will discover when you look at the reading eggs FTP file is that there actually a lot of redundant fields.

00:22:32.530 --> 00:22:32.890
Willem (Guest)
Umm.

00:22:33.330 --> 00:22:33.800
Gavin Taljaard
This.

00:22:33.570 --> 00:22:43.300
Nicola (Guest)
And have information that we just don't use yet, but we may use in the future and other are actually redundant fields and with reading eggs, rebuilding the FTP to be a.

00:22:39.570 --> 00:22:40.050
Willem (Guest)
OK.

00:22:44.030 --> 00:22:44.830
Nicola (Guest)
Uh.

00:22:45.910 --> 00:22:50.610
Nicola (Guest)
Weekly report as opposed to a year to date report. I wonder whether we shouldn't clean that up too.

00:22:51.620 --> 00:22:52.050
Willem (Guest)
Cool.

00:22:53.060 --> 00:23:00.160
Nicola (Guest)
Now we have a file somewhere, Gavin. I don't know if you have an easily accessible. Otherwise let me know that details the fields what they show us.

00:23:01.230 --> 00:23:06.800
Nicola (Guest)
And then we need to determine which ones and probably have a call with reading eggs to determine which ones are still relevant.

00:23:07.810 --> 00:23:12.850
Gavin Taljaard
No. Yes that I do have that file somewhere and take me a couple of minutes to to find it.

00:23:12.570 --> 00:23:13.020
Nicola (Guest)
Yeah.

00:23:15.000 --> 00:23:16.310
Gavin Taljaard
We haven't looked at that in years.

00:23:17.100 --> 00:23:17.460
Nicola (Guest)
Umm.

00:23:18.680 --> 00:23:20.250
Dylan Harrison (Guest)
Do we still get a daily if to be?

00:23:21.110 --> 00:23:21.570
Nicola (Guest)
Yes.

00:23:22.370 --> 00:23:22.780
Gavin Taljaard
Yes.

00:23:23.270 --> 00:23:26.550
Dylan Harrison (Guest)
And is the everything considering that?

00:23:27.650 --> 00:23:28.360
Dylan Harrison (Guest)
The future?

00:23:29.560 --> 00:23:32.010
Dylan Harrison (Guest)
For what value? We could drive out of it?

00:23:33.540 --> 00:23:43.580
Gavin Taljaard
Other daily files just list of the new newly registered learners for us to do the link between the reading eggs, details and.

00:23:34.340 --> 00:23:35.060
Nicola (Guest)
You know that's.

00:23:44.580 --> 00:23:46.350
Gavin Taljaard
Our little learner details.

00:23:44.720 --> 00:23:44.980
Nicola (Guest)
That.

00:23:46.780 --> 00:23:54.850
Nicola (Guest)
But I think from an enhancement point of view, I don't know if we'd get it done right now, but we should talk to reading eggs as soon as possible is.

00:23:54.940 --> 00:24:12.260
Nicola (Guest)
And if we did the entire file daily, but as a daily increment as opposed to a weekly increment. So so part of the problem why they couldn't do the daily file with all the information is that when they're doing year to date to take some a very long time to run it.

00:24:13.520 --> 00:24:33.110
Nicola (Guest)
If they're just doing the incremental amount, it might be possible that they give us a daily file and in due course without analytics we can then get into more. I know we're Dylan's heading into more detail as to which days are problems, or is there, you know, an issue like that. So I think it's raised with reading eggs while they're doing this redevelopment, but.

00:24:13.590 --> 00:24:13.860
Gavin Taljaard
Umm.

00:24:26.400 --> 00:24:27.730
Dylan Harrison (Guest)
Yeah, should be.

00:24:33.970 --> 00:24:35.060
Nicola (Guest)
I worry.

00:24:35.830 --> 00:24:36.290
Nicola (Guest)
Umm.

00:24:37.210 --> 00:24:43.880
Nicola (Guest)
I mean, we can look at that, but I worry as to whether that actually provides us with more insight or just creates more noise.

00:24:43.140 --> 00:24:43.690
Willem (Guest)
You.

00:24:46.020 --> 00:24:55.120
Nicola (Guest)
You know, you know when classes are are timetabled in and that's more detail is better but I I actually I'm not 100% convinced that knowing which days they were active.

00:24:55.840 --> 00:25:01.040
Nicola (Guest)
Because not every learner is active, everyday is actually going to provide us more insight into the business.

00:25:02.220 --> 00:25:04.240
Nicola (Guest)
But let's put it as a potential enhancement.

00:25:05.110 --> 00:25:05.510
Gavin Taljaard
So.

00:25:08.840 --> 00:25:12.070
Gavin Taljaard
But that would be quite a quite quite a big system changed as well.

00:25:16.500 --> 00:25:23.710
Gavin Taljaard
She left to restrict all the tables with the usage is stored and start storing it daily and then forward calculator to meet. People were reporting perposes.

00:25:26.700 --> 00:25:28.110
Dylan Harrison (Guest)
That you could still get the weekly.

00:25:31.830 --> 00:25:32.260
Gavin Taljaard
Yeah.

00:25:32.890 --> 00:25:42.410
Nicola (Guest)
Yeah, but yeah, OK, let's put it as a potential enhancement and think about whether it's it's value add, but I don't think it would be for this migration process that we change that.

00:25:55.730 --> 00:25:56.480
Willem (Guest)
Cool. Perfect.

00:25:59.480 --> 00:26:02.530
Willem (Guest)
Because anything you wanna add to that before.

00:26:03.800 --> 00:26:07.310
Willem (Guest)
Gavin starts going through this. No, no.

00:26:05.550 --> 00:26:10.210
Nicola (Guest)
No, sorry, that was just a sort of step back from the actual process.

00:26:09.290 --> 00:26:09.960
Willem (Guest)
No. Yes.

00:26:10.640 --> 00:26:14.610
Willem (Guest)
There's some. There's some very important things there, because again, I've learned something new, so.

00:26:16.650 --> 00:26:17.420
Willem (Guest)
Always grateful.

00:26:19.630 --> 00:26:23.860
Willem (Guest)
Yeah. Kevin, can I ask you to to then just actually start stepping through this please?

00:26:24.200 --> 00:26:25.390
Gavin Taljaard
Yeah, sharp can do that.

00:26:26.690 --> 00:26:38.970
Gavin Taljaard
So essentially there's a there's a scheduled task that starts running at 11:00 AM on Sunday mornings, which is roughly the time that the files expected to arrive.

00:26:40.050 --> 00:26:44.560
Gavin Taljaard
And it pulls for a file once per hour.

00:26:45.660 --> 00:26:56.750
Gavin Taljaard
To see if a new file has been received and it waits a couple of hours. I think it's three hours and then by 2:00 PM, if no in the file hasn't arrived, it generates an email.

00:26:58.310 --> 00:27:02.230
Gavin Taljaard
To a distribution list that says the file hasn't hasn't arrived.

00:27:03.250 --> 00:27:23.880
Gavin Taljaard
And the reason we like to early is because the people responsible for generating this are in Australia so very different time zone. So we notify them on a Sune house Sunday afternoon. They get it on their Monday morning. If we only raise it for them on Monday, they only get to work on it on Tuesday because we've missed they they Monday working day.

00:27:24.510 --> 00:27:29.640
Gavin Taljaard
So in theory, there are supposed to go and resolve the problem. If no file has arrived.

00:27:31.170 --> 00:27:43.090
Gavin Taljaard
Assuming everything's OK, the file arrives, it's it's fetched. I'm not gonna go through the down to technical level. It's all listed there. The names with the SQL jobs and the and the suspect pages, etcetera that runs.

00:27:44.590 --> 00:27:49.670
Gavin Taljaard
But it's all a fully automated process and the files downloaded or received.

00:27:51.490 --> 00:27:59.140
Gavin Taljaard
Uploaded through a series of packages through the staging database into the data warehouse.

00:27:59.900 --> 00:28:10.580
Gavin Taljaard
It also triggers a couple of reports, like the weekly usage report, because that's given that's based on on the details that we receive in this particular file.

00:28:11.750 --> 00:28:16.800
Gavin Taljaard
At this stage, as Nicola mentioned, we get a year to date usage figure.

00:28:18.220 --> 00:28:25.810
Gavin Taljaard
For each learner, so they tell us how many seconds they've been on the program since the beginning of the current calendar year.

00:28:26.860 --> 00:28:33.390
Gavin Taljaard
And we reversed that to get it to a weekly figure. The data is all stored weekly.

00:28:34.020 --> 00:28:45.260
Gavin Taljaard
That if they do change and start giving it to Us Weekly, it'll actually remove the calculation on their side and remove some calculations on our side. We'll be able to take the data as it was received and just put it straight into the file.

00:28:46.450 --> 00:28:50.020
Gavin Taljaard
Ohh, one of those processes also does.

00:28:51.870 --> 00:29:01.500
Gavin Taljaard
With the matching as in, if new burners being registered on reading eggs and they're coming through on this AP for the first time on the Sunday, it'll create the link between.

00:29:02.990 --> 00:29:11.660
Gavin Taljaard
They're reading it credentials and now credentials in the system, so essentially it's a in that part of it is a repeat of what we do with the daily files.

00:29:12.700 --> 00:29:20.070
Gavin Taljaard
And then at the end of this process, we generate the reading eggs exception report, which has got a quite a lot of rules around it.

00:29:21.450 --> 00:29:25.790
Gavin Taljaard
So one of the things we discussed a few minutes ago, if they've been.

00:29:26.470 --> 00:29:28.840
Gavin Taljaard
Movement in the lessons or?

00:29:29.570 --> 00:29:32.340
Gavin Taljaard
A couple of other fields, but no time movement in that.

00:29:33.140 --> 00:29:35.530
Gavin Taljaard
You raise it as a as a pie mismatch.

00:29:36.190 --> 00:29:37.330
Gavin Taljaard
We will also.

00:29:38.710 --> 00:29:46.470
Gavin Taljaard
At this stage, get some of the other things we check for is learners that we've had on our system for a while but haven't been registered on reading eggs yet.

00:29:47.630 --> 00:30:10.930
Gavin Taljaard
If there's a school mismatch, so obviously in our system, if a learner moves between two schools, we assign them to the new school. But reading eggs because there's no interfaces with them, they also have them in the old school. So we report on those. And that anything that we uncomfortable with the status of the data and reading eggs comes up on that reading eggs exception report, which then gets reviewed weekly.

00:30:12.160 --> 00:30:15.460
Gavin Taljaard
And I think that probably about covers it.

00:30:18.960 --> 00:30:21.770
Gavin Taljaard
You want more detailed list detail in there.

00:30:20.000 --> 00:30:20.940
Willem (Guest)
Yeah. So.

00:30:27.720 --> 00:30:31.910
Willem (Guest)
Under. Sorry, I'm just checking if you've. If you've got any questions with regards to what?

00:30:32.220 --> 00:30:40.130
Heinrich du Plessis
I no, I think it's relatively straightforward. I don't see any anything that jumps out out at me at the moment.

00:30:40.700 --> 00:30:47.690
Willem (Guest)
OK, I I think the one thing that's maybe worth mentioning is just that there is also a term based report.

00:30:48.840 --> 00:31:01.230
Willem (Guest)
That gets created at this point in time it is. It is a manual report and and I think the one of the one of the things that we we'd like to talk about think about is how do we how do we potentially automate that.

00:31:02.830 --> 00:31:19.380
Willem (Guest)
Based on maybe the term data, I don't I don't know but. But I mean there's, there's there's a potential requirement there and I think the one other thing to note is that we may actually just wanna on set the school status to active based on usage on reading eggs.

00:31:17.810 --> 00:31:18.180
Gavin Taljaard
Again.

00:31:20.720 --> 00:31:24.710
Willem (Guest)
There's there's a potentially a rule change there I think the.

00:31:25.700 --> 00:31:36.300
Willem (Guest)
Percentage we discussed uh Nicola was that we potentially sent that to 10% of the grade are being active in the program will actually set the school status to active.

00:31:36.520 --> 00:31:42.400
Nicola (Guest)
Yeah. So, I mean the various scenarios, yeah, that we need to look at and so.

00:31:43.550 --> 00:31:48.810
Nicola (Guest)
Firstly, on the usage report, I actually think that needs quite a detailed discussion on how we're going to do that.

00:31:50.350 --> 00:32:00.620
Nicola (Guest)
I mean, I think they're quite a few upgrades would like to make to that report just in the way it's presented and and things like that. But what system are we actually going to use to?

00:31:54.160 --> 00:31:54.460
Willem (Guest)
Umm.

00:31:57.470 --> 00:31:57.910
Willem (Guest)
OK.

00:32:02.070 --> 00:32:04.970
Nicola (Guest)
To email these these PDF's.

00:32:07.710 --> 00:32:07.920
Willem (Guest)
So.

00:32:07.990 --> 00:32:11.850
Willem (Guest)
Look, I think I think what what what my ideal would be.

00:32:13.320 --> 00:32:20.350
Willem (Guest)
Is to to certainly at some point and I don't know that it's phase one, but be able to.

00:32:19.410 --> 00:32:31.360
Nicola (Guest)
Yeah, I'm sorry. The updates to the PDF may not be phase one either, but it depending on how we build them, because I think they are quite intricate to build potentially. So might be worth doing the changes now.

00:32:23.480 --> 00:32:23.750
Willem (Guest)
Umm.

00:32:29.640 --> 00:32:29.990
Willem (Guest)
Yeah.

00:32:32.500 --> 00:32:40.880
Willem (Guest)
Yeah, so. So look, I think I well, so I don't think that's quite where I was going. I was just thinking that we should ideally link this to Salesforce so that we've got a record.

00:32:41.620 --> 00:32:46.530
Willem (Guest)
Of the reporting that that that goes out to schools within our.

00:32:47.450 --> 00:32:48.060
Willem (Guest)
Of.

00:32:49.060 --> 00:32:55.420
Willem (Guest)
Customer relationship management environment so so that, that that was just a I think something that that.

00:32:57.330 --> 00:32:59.540
Willem (Guest)
I thought was was an important announcement.

00:32:57.880 --> 00:32:58.390
Nicola (Guest)
So.

00:33:01.120 --> 00:33:14.370
Nicola (Guest)
OK. So that, that, that may may well be because I think that interaction becomes important as well in terms of email addresses and where it's going etcetera, etcetera, which we haven't really got to which I kind of a parked in the sort of.

00:33:10.890 --> 00:33:11.360
Willem (Guest)
Yeah.

00:33:16.270 --> 00:33:24.540
Nicola (Guest)
Front end interface but we will need to establish how we're managing people in the system before we can do this.

00:33:18.300 --> 00:33:18.620
Willem (Guest)
Umm.

00:33:24.080 --> 00:33:24.670
Willem (Guest)
Yeah.

00:33:25.740 --> 00:33:28.920
Nicola (Guest)
So that we've got the right emails etcetera linked to everyone.

00:33:29.190 --> 00:33:29.780
Nicola (Guest)
And.

00:33:30.940 --> 00:33:50.770
Nicola (Guest)
So sorry, just coming back to my cause, this is in some ways a sort of analytics function, but we won't be giving everybody a log in to a dashboard at this stage. It's a potential future enhancement. I don't know if it warrants a discussion yet in terms of, you know, do you allow schools to log in and download and see dashboards or?

00:33:40.000 --> 00:33:40.470
Willem (Guest)
Yep.

00:33:52.270 --> 00:34:04.780
Nicola (Guest)
Yeah, I I don't you know, how do we, what systems do we use? How do we generate a PDF? I I don't know if we've given thought to to that. If anyone has any views of the architecture of it.

00:34:12.740 --> 00:34:26.020
Willem (Guest)
Yeah, so, so, so I think the glyph from my side, I've kind of worked from the assumption that what we'll what we'll do is we'll replicate what we've what we've got at the moment in phase one and then potentially look at enhancing that.

00:34:26.520 --> 00:34:30.590
Willem (Guest)
Uh, based on prioritization of items in phase two.

00:34:31.390 --> 00:34:32.740
Nicola (Guest)
And and what is that just an?

00:34:31.860 --> 00:34:32.540
Willem (Guest)
But but.

00:34:32.820 --> 00:34:35.050
Nicola (Guest)
This, this, this, this. Carl, what's it called?

00:34:36.060 --> 00:34:47.270
Willem (Guest)
Yeah, I think it's it's just RDS, if I'm not mistaken, which is the reporting basically version of SSIS. So it's the it's, it's the based on the basically this Microsoft stack.

00:34:40.960 --> 00:34:41.400
Heinrich du Plessis
Correct.

00:34:47.350 --> 00:34:51.710
Heinrich du Plessis
It's just our it's, it's the, it's the reporting engine for SQL Server.

00:34:53.060 --> 00:35:01.020
Nicola (Guest)
So how does that translate now that we've done, we've moved to AWS and translated a lot of this to lambdas, etcetera. Is it a?

00:34:53.540 --> 00:34:54.020
Heinrich du Plessis
Basically.

00:35:00.300 --> 00:35:15.680
Heinrich du Plessis
So currently what? So currently the way that we're doing it is we still using the SSIS package for the reporting so that originally there was built a a package which handles all the reporting side including sending of the emails etc.

00:35:08.370 --> 00:35:08.630
Nicola (Guest)
Hmm.

00:35:17.250 --> 00:35:33.210
Heinrich du Plessis
Which then goes and links into the SSRS which is the reporting engine and we hooking onto that package and basically calling that package from the Lambda function. Now that is something that will need to change as we progress through the.

00:35:33.680 --> 00:35:40.600
Heinrich du Plessis
Umm. Through the modernization and so on, and eventually, you know, moving towards getting rid of.

00:35:42.220 --> 00:35:44.540
Heinrich du Plessis
Of the Microsoft Stack and so forth so.

00:35:44.620 --> 00:35:53.660
Heinrich du Plessis
So currently I don't think we've made any decisions or had any real conversations around what we're gonna replace it with.

00:35:54.360 --> 00:35:59.290
Heinrich du Plessis
Umm but yeah, so at the moment we are.

00:36:00.390 --> 00:36:06.880
Heinrich du Plessis
We are using that UM that package within SSIS to do the reporting with.

00:36:07.540 --> 00:36:21.890
Nicola (Guest)
And and when you say we're using it, that's the plan or it's already up and functional or I guess it comes to my normal question of how much is it required to get this working versus what would the alternative be and how much is required there and do we do both or just go?

00:36:13.410 --> 00:36:14.860
Heinrich du Plessis
So far so.

00:36:17.280 --> 00:36:17.770
Heinrich du Plessis
Yeah.

00:36:22.440 --> 00:36:30.830
Heinrich du Plessis
Yeah, so far so far we have a I would say 95% success on that and that it is working.

00:36:22.680 --> 00:36:23.070
Nicola (Guest)
But what?

00:36:32.010 --> 00:36:36.780
Heinrich du Plessis
The only thing that I still need to test is.

00:36:36.900 --> 00:36:48.690
Heinrich du Plessis
I'm just passing through the parameters through the different reports and so forth from our initial test. That all seems to be working fine, I just need still need to test it from an actual.

00:36:49.300 --> 00:36:49.930
Heinrich du Plessis
Umm.

00:36:50.750 --> 00:37:01.000
Heinrich du Plessis
Lambda function. There were a couple of issues with with 30 the the the parameters being paused, but we resolved that at the end of last week.

00:37:01.720 --> 00:37:16.770
Heinrich du Plessis
So I'm I just need to sit with the developer and we just need to run through it and taste it and make sure that it all is definitely working. So I'm between 95 and 99% happy that it is doing what it is supposed to do.

00:37:22.630 --> 00:37:23.070
Nicola (Guest)
OK.

00:37:23.150 --> 00:37:24.920
Nicola (Guest)
Cool. So.

00:37:24.300 --> 00:37:34.120
Heinrich du Plessis
So yeah, but it is something that we will need to change in the future sometime. But I think we we are pretty much can get around that at the moment.

00:37:34.960 --> 00:37:50.920
Nicola (Guest)
OK, so we then need to sit down. Willem and I suggest we do it internally 1st and sort of say what would this new version look like from a esthetics and reporting point of view? Like what do we want to include or not include on it? Until then, I would ask that you and your OPS team have a first stab at that.

00:37:52.010 --> 00:38:13.310
Nicola (Guest)
And and then, yeah, if you can just think technically what the best way to to do this where we want to deliver a PDF report to various different people in their various hierarchies, various schools, various, you know, districts, it has a different report too and then, but the reports are very similar. They sort of roll up and down. If I could get that.

00:37:53.310 --> 00:37:53.530
Dylan Harrison (Guest)
Cool.

00:38:14.790 --> 00:38:34.800
Heinrich du Plessis
I think Gareth will also be able to comment bit further and as to the different ways that it is possible to do the reports, but I think you know first determining what exactly is the report that you want and how you want to have it and you know, do you want to have like a dashboard kind of thing or a a be able to.

00:38:36.460 --> 00:38:50.720
Heinrich du Plessis
Manipulate. Report yourself. You know all those kind of things. And I think those are decisions you have to decide on 1st and then we can then take that and from that point on the side as to you know what tool we actually gonna use to.

00:38:51.300 --> 00:38:53.590
Heinrich du Plessis
Uh to implement?

00:38:58.000 --> 00:39:17.710
Willem (Guest)
Yeah. So, so I think from my side this would this would quite heavily be or this would this would be quite heavily dependent on certainly the full portal etcetera. So I think that that may be also a good place to to look at exactly what we want from this going forward.

00:39:26.490 --> 00:39:26.980
Nicola (Guest)
OK.

00:39:29.640 --> 00:39:31.950
Willem (Guest)
OK, cool. So so I think then.

00:39:32.650 --> 00:39:38.740
Gavin Taljaard
30 Willem clutches make one more suggestion, at least for consideration at some point in the future.

00:39:39.520 --> 00:39:40.380
Willem (Guest)
Yeah, please do.

00:39:39.770 --> 00:40:00.670
Gavin Taljaard
I'm the around the status and moving things, setting things to active, so we've always gone with the simplistic view that once the school start showing enough activity, we have the school as active and then we start expecting usage for the entire school.

00:40:01.430 --> 00:40:11.030
Gavin Taljaard
So we've had a couple of scenarios where, for example, a grade launches a little bit later than expected because having problems with the time table with the lab or whatever.

00:40:12.570 --> 00:40:25.550
Gavin Taljaard
So I think it might be worth considering for a future in haunts meant to start activating grades when the grades are active enough as opposed to flagging the entire school as as active.

00:40:26.550 --> 00:40:33.280
Gavin Taljaard
That doesn't really exist in the the the system for the the the current systems database schema supports it.

00:40:34.650 --> 00:40:43.960
Gavin Taljaard
But the functionality doesn't support kind of having some grades that started three or four weeks or months or whatever later than the than the other grades.

00:40:45.110 --> 00:41:03.110
Gavin Taljaard
I just know we've had a lot of problems and and so just thinking back to the cleanups, we had to do for term 1, where some of the grades didn't launch in time. If we only activated those grades when they kind of started, it would have possibly prevented that specific scenario. So might be worth considering.

00:41:03.770 --> 00:41:17.440
Gavin Taljaard
Uh grades becoming active at certain levels of usage as opposed to once one grayed out of seven uses the program we we activate the entire school and we expect all the grades to be active at once.

00:41:20.380 --> 00:41:22.500
Willem (Guest)
I think that's a that's a good suggestion, Gavin.

00:41:22.890 --> 00:41:41.590
Nicola (Guest)
But hang on, I think we need to understand what we're solving for here. And again, maybe this is more of an internal discussion than you know, system spec. So one of the things we're trying to, they're two different scenarios that we're trying to solve for the one is that the OPS team has visibility as to who should be active and they sit on them to make sure they're active.

00:41:43.030 --> 00:41:48.620
Nicola (Guest)
The second is to manage better usage stats, which is suboptimal way of running a business.

00:41:49.620 --> 00:41:50.160
Gavin Taljaard
Yeah.

00:41:52.010 --> 00:41:52.730
Nicola (Guest)
So.

00:41:53.600 --> 00:42:08.190
Nicola (Guest)
Dylan, I think you know my view is that once a school has launched the grades that you've said of active are expected to be active. So I still think there's merit in saying once a certain percentage of a particular grade has used it, we consider the school active.

00:42:08.630 --> 00:42:09.120
Dylan Harrison (Guest)
Yeah.

00:42:08.820 --> 00:42:34.790
Nicola (Guest)
Because it does take a week or so to get everyone on an active. But basically when you launch the 1st grade goes that week we expect that X percentage of at least one grade has used the program or one class. I can't remember. And then everybody who was supposed to be active should be treated as active because that's what the school is supposed to be doing. And if the UPS team doesn't have visibility of that and the school doesn't have the visibility of that, they may never get the right grades on the program.

00:42:35.260 --> 00:42:35.690
Dylan Harrison (Guest)
Hmm.

00:42:36.050 --> 00:42:36.960
Gavin Taljaard
Very good point.

00:42:41.250 --> 00:42:41.700
Willem (Guest)
Perfect.

00:42:41.620 --> 00:42:46.020
Nicola (Guest)
So, you know, I think we need to look at the outcome. So what is the current rule there?

00:42:47.300 --> 00:42:50.750
Gavin Taljaard
Uh, 50% of any one grade.

00:42:54.800 --> 00:43:04.850
Nicola (Guest)
The 50% of any one grade is active now. Dylan. Is that sensible? Should it be of a particular class or it's a number of classes or?

00:43:02.330 --> 00:43:08.740
Dylan Harrison (Guest)
I think it should probably be able to school because if if you look at like a launch on a Wednesday, you know.

00:43:09.450 --> 00:43:25.450
Dylan Harrison (Guest)
Great wine, see, will come in in grade 2B and then grade 3. So it might like there might have been active, but the 30% of the grade hasn't come on. So I would say 50% or or a lower percentage of the school, maybe 25% of total learners or even lower.

00:43:26.280 --> 00:43:27.040
Dylan Harrison (Guest)
And.

00:43:28.030 --> 00:43:31.920
Dylan Harrison (Guest)
Because if there is a failed launch, for example, we still want them to be active.

00:43:33.700 --> 00:43:37.130
Nicola (Guest)
Yeah, because you wanna be monitoring that they failed and you know what's going on.

00:43:35.900 --> 00:43:36.480
Dylan Harrison (Guest)
I can say.

00:43:37.430 --> 00:43:52.360
Dylan Harrison (Guest)
So I would say, you know, since there's no like logins, we initially put this in because people were logging in prior to launch and in a school was going active prior to launch. And I think that's largely been sold for. So if we drop it to even 15% of total learners.

00:43:53.400 --> 00:43:55.370
Dylan Harrison (Guest)
Not even at grade level school.

00:43:54.710 --> 00:43:56.880
Nicola (Guest)
In percent is a lot like if you've got.

00:43:57.610 --> 00:44:02.080
Dylan Harrison (Guest)
1000 so was 650 so.

00:43:58.900 --> 00:43:59.200
Nicola (Guest)
Yeah.

00:44:03.780 --> 00:44:04.220
Nicola (Guest)
Well.

00:44:03.870 --> 00:44:06.800
Dylan Harrison (Guest)
It's 100, it's about 2 glasses.

00:44:04.930 --> 00:44:05.200
Nicola (Guest)
Yeah.

00:44:10.920 --> 00:44:15.720
Gavin Taljaard
Think it might actually be 25 at the moment I seem to remember us changing it like last year.

00:44:14.380 --> 00:44:14.640
Nicola (Guest)
Hmm.

00:44:16.940 --> 00:44:19.910
Gavin Taljaard
That's currently based on the on my specific grade.

00:44:21.700 --> 00:44:23.580
Gavin Taljaard
I mean, that's a very, very, very simple change.

00:44:23.240 --> 00:44:34.290
Nicola (Guest)
But but I think your talents point is fair in the sense that you know, if you start on a Wednesday, it may not be all the grade ones that come. It will be one class from grade one, one class from Grade 31 class from grade.

00:44:34.790 --> 00:44:35.110
Dylan Harrison (Guest)
Yeah.

00:44:35.910 --> 00:44:39.210
Nicola (Guest)
Two. So maybe whole school.

00:44:40.390 --> 00:44:47.560
Nicola (Guest)
And let's just think about it roughly, Dylan, a a school of when you launch grade artist 4, that's what 700 learners usually.

00:44:47.220 --> 00:44:49.630
Dylan Harrison (Guest)
Roughly. Yeah, 700. Yeah, that's it.

00:44:49.670 --> 00:44:53.380
Nicola (Guest)
So. So four, it's like 175 learners per grade.

00:44:54.520 --> 00:44:54.770
Dylan Harrison (Guest)
Yeah.

00:44:55.710 --> 00:44:57.180
Nicola (Guest)
And how many classes would that be?

00:44:58.820 --> 00:45:00.850
Nicola (Guest)
They four classes 405.

00:44:58.840 --> 00:45:01.540
Dylan Harrison (Guest)
5 four to five, meaning, yeah.

00:45:02.440 --> 00:45:04.170
Nicola (Guest)
The 40 kids as a class.

00:45:05.070 --> 00:45:14.170
Nicola (Guest)
40 / 700 is less than 10, so if you're going 10% of 700, you're talking about two full classes effectively of, say 16 classes.

00:45:11.770 --> 00:45:12.100
Dylan Harrison (Guest)
Yeah.

00:45:15.390 --> 00:45:16.850
Dylan Harrison (Guest)
Yeah, that's.

00:45:16.490 --> 00:45:25.570
Nicola (Guest)
You wanna make 15% or do we think 10% is fine? I actually think 10% is fine because once they're active, they should be active and we need to be monitoring them. I think what we could consider.

00:45:19.310 --> 00:45:19.780
Dylan Harrison (Guest)
I think.

00:45:23.960 --> 00:45:28.970
Dylan Harrison (Guest)
If you take them two full classes, that means you've you've launched failed or not.

00:45:27.970 --> 00:45:28.260
Nicola (Guest)
Yeah.

00:45:29.720 --> 00:45:47.440
Nicola (Guest)
Yeah. What? What we could consider is from a reporting point of view that the end of term, would we potentially make adjustments to say actually we only take learners from the moment they started using the program, but that then becomes more than analytics layer. What we're looking at here is when do we consider a school active in our system?

00:45:48.100 --> 00:45:51.610
Dylan Harrison (Guest)
Yeah. Yeah. And on that, so I think 10% is fair.

00:45:52.380 --> 00:46:02.110
Nicola (Guest)
And and what we might move to as an enhancement just for documentation purposes there, Willem is actually if we end up with the user interface that the the.

00:46:03.310 --> 00:46:09.260
Nicola (Guest)
Aussies going when they set their timetable and they put in a date that they're launching the school and that's the date failed or not.

00:46:10.100 --> 00:46:17.170
Nicola (Guest)
That, like a week before they launch as they actually input a date and that's the date that the school becomes active and is expected to have usage.

00:46:20.250 --> 00:46:29.340
Dylan Harrison (Guest)
I actually prefer that and I would say it's earlier than a week because your plans are all in place because it kind of drives that you you going to ship targets and things like that is your end.

00:46:27.970 --> 00:46:28.340
Nicola (Guest)
Yeah.

00:46:29.260 --> 00:46:33.520
Nicola (Guest)
But but for now we don't have that user interface. So I think a system rule is better.

00:46:34.510 --> 00:46:34.930
Dylan Harrison (Guest)
Happy.

00:46:41.780 --> 00:46:42.250
Willem (Guest)
Time.

00:46:44.700 --> 00:47:10.750
Willem (Guest)
So I think I think the one thing that is also maybe worth discussing is at this point in time, the program data from and and usage data from the traffic does not go into the system. So I think the first question would would potentially be you know do we do we as part of phase one actually create the capability within the system to ingest.

00:47:11.170 --> 00:47:13.880
Willem (Guest)
Uh, it's a big usage as well.

00:47:16.580 --> 00:47:17.250
Nicola (Guest)
Yes.

00:47:35.980 --> 00:47:40.230
Willem (Guest)
And then hundred, I think just to just to note.

00:47:40.930 --> 00:47:48.930
Willem (Guest)
That the 10% rule is on any program that's not just on reading exercise, I think they there may be some logic implications there.

00:47:51.930 --> 00:47:53.060
Heinrich du Plessis
I have not did that.

00:47:53.640 --> 00:48:10.050
Willem (Guest)
OK, I think the the the other item just with regards to the LTI at this point in time, based on the discussions with matific, their requirements for LTI may look a little bit different to to what?

00:48:10.270 --> 00:48:22.040
Willem (Guest)
Uh Tao was implemented. We still need to validate that, but if it if it does significantly differ from Tao, the suggestion is that we may actually stick with.

00:48:22.430 --> 00:48:31.140
Willem (Guest)
Uh, file processing for the phase one deployment and then implement LTI as phase two.

00:48:32.340 --> 00:48:46.100
Willem (Guest)
Alternatively, we we could delay the availability of phase one, but considering everything that's that's taken place, I I don't know that I'm I'm super pleased to do that. So I don't know if there's any thoughts on that.

00:48:46.980 --> 00:48:47.970
Willem (Guest)
From your side, Nicola.

00:48:48.910 --> 00:48:50.900
Nicola (Guest)
Sorry, just repeat that. What?

00:48:51.630 --> 00:49:07.440
Willem (Guest)
So matific implementation of LTI in the way that they've described it looks different to to the Tao implementation, and they may require full on graphical interface. We still in the process of validating that with them.

00:49:08.500 --> 00:49:09.830
Willem (Guest)
But the suggestion is.

00:49:08.780 --> 00:49:11.330
Nicola (Guest)
What do you mean by graphical interface? Sorry.

00:49:11.640 --> 00:49:29.210
Willem (Guest)
So. So they basically want a web type interface where they can log in and and load keys and load certain parameters into the system. That will enable us to to connect to their platform. Understands that kind of represented correctly.

00:49:30.640 --> 00:49:35.170
Heinrich du Plessis
Umm, I think so. Yeah. So yeah, I think you've sort of.

00:49:36.300 --> 00:49:37.350
Heinrich du Plessis
They presented it down.

00:49:37.890 --> 00:49:57.480
Willem (Guest)
Yeah, and and and certainly from the from the discussion with Tao, it was more of a of a system to system type integration where we could upload the keys. Now our interpretation is that it is potentially still possible for us to to do it in that way, but we just want to validate that before before we commit it.

00:49:59.320 --> 00:50:01.220
Willem (Guest)
Yeah. So, so I think that's that's kind of.

00:50:00.290 --> 00:50:01.470
Nicola (Guest)
OK, so so.

00:50:02.220 --> 00:50:06.090
Nicola (Guest)
And is this for the program information or is this for the learner registration?

00:50:07.460 --> 00:50:08.670
Willem (Guest)
It would be for both.

00:50:13.440 --> 00:50:17.070
Nicola (Guest)
So I'm I'm sure from Dylan and his teams point of view.

00:50:18.360 --> 00:50:21.970
Nicola (Guest)
Actually getting visibility of matific usage is.

00:50:22.710 --> 00:50:23.680
Nicola (Guest)
Quite essential.

00:50:30.220 --> 00:50:30.520
Willem (Guest)
Yeah.

00:50:30.580 --> 00:50:40.980
Nicola (Guest)
Because I think from a simplicity point of view, for a school you almost run a show, one report that says he has your literacy has your numeracy, he has your overall based on on what we expected.

00:50:41.780 --> 00:50:52.760
Nicola (Guest)
And so I think this is a proper workshop that we need to do. Looking at this and I think the one thing we were waiting for and I know Alan sent some stuff through this morning is also.

00:50:55.080 --> 00:51:17.970
Nicola (Guest)
You know, Gavin, correct me if I'm wrong, but one of the things that we've designed the system was ideally, you know each program has some standard fields and our key standard fields at the moment are you know time and progress through the program as a start. So how does that interact with MATIFIC? Are there other fields that matific and reflective learning are providing us that would change our data structures a little bit?

00:51:18.430 --> 00:51:23.070
Nicola (Guest)
And and how do we wanna deal with that? But I think that's quite an exercise.

00:51:24.150 --> 00:51:25.320
Nicola (Guest)
That needs to be done there.

00:51:25.810 --> 00:51:26.670
Willem (Guest)
Yeah, yeah.

00:51:26.970 --> 00:51:27.800
Gavin Taljaard
Yeah, I think so.

00:51:29.670 --> 00:51:36.660
Gavin Taljaard
The only thing we really reporting on is time, although the database structure supports progress etcetera as well.

00:51:36.530 --> 00:51:39.760
Nicola (Guest)
Yeah, but we we are doing analytics on the progress side.

00:51:40.100 --> 00:51:40.590
Gavin Taljaard
Yeah.

00:51:41.660 --> 00:51:48.460
Willem (Guest)
Yeah, and. And the way that I understand it, we we also use progress to kind of just validate time and keep these guys honest.

00:51:49.860 --> 00:51:50.250
Gavin Taljaard
Yes.

00:51:54.640 --> 00:52:02.020
Willem (Guest)
OK, alright. So I'll, I'll take that away as an action and make sure that we we have a discussion on that as soon as possible. Nicola, my assumption.

00:52:01.020 --> 00:52:01.860
Nicola (Guest)
So so I've asked.

00:52:02.780 --> 00:52:15.290
Nicola (Guest)
Yeah, I've asked Alan several times. Like, can they give us their dashboards and their and on our last call I said can you give us access to what these new dashboards they're building will look like cause that can also help inform us on how we need to interpret their data.

00:52:17.210 --> 00:52:24.640
Willem (Guest)
So so my understanding was that they were still busy building it and you would give us access as soon as it was available. But I will validate that with him again.

00:52:23.610 --> 00:52:25.990
Nicola (Guest)
You said you'd give us the PDF template.

00:52:27.080 --> 00:52:29.060
Willem (Guest)
OK, let me let me see if I can get it.

00:52:27.560 --> 00:52:30.460
Nicola (Guest)
He said it show us like what the plan is and what they're building.

00:52:38.040 --> 00:52:43.110
Nicola (Guest)
And based on the usage report, he sent us, not a single student as used matific yet.

00:52:44.110 --> 00:52:46.770
Nicola (Guest)
Until the 23rd of April, de Linda sat sound correct.

00:52:48.130 --> 00:52:50.510
Dylan Harrison (Guest)
No, it doesn't. But it up now.

00:52:51.920 --> 00:52:52.270
Nicola (Guest)
Yeah.

00:52:57.340 --> 00:53:00.950
Willem (Guest)
OK. So I'll actually just ask him about that as well because that.

00:53:07.890 --> 00:53:33.730
Willem (Guest)
OK, cool. And then I think the last one is reflective learning and there they have provided us with a call at a basic level API. I have reached out to them to say, listen, where are you guys or what you're thinking around potentially implementing some kind of industry standard like LTI. So that discussion is?

00:53:33.810 --> 00:53:38.020
Willem (Guest)
Is in progress, but at the very least they are able to.

00:53:38.520 --> 00:53:49.190
Willem (Guest)
Uh, allow us to register learners on on the system using the API and then collect usage information so progress through the system as well as time.

00:53:50.700 --> 00:53:52.070
Nicola (Guest)
Yeah, so so again.

00:53:50.880 --> 00:53:52.060
Willem (Guest)
Through the API.

00:53:52.750 --> 00:54:10.380
Nicola (Guest)
I think this comes back to looking at our data structures here because and what's what the system can handle because a lot of that was built around reading eggs and matific and and reflective learning in particular is quite different in that it we've got seven categories of of.

00:54:13.220 --> 00:54:14.770
Nicola (Guest)
Subject If you like or.

00:54:15.730 --> 00:54:16.790
Nicola (Guest)
Subcategories.

00:54:17.080 --> 00:54:17.690
Dylan Harrison (Guest)
It's Brits.

00:54:18.570 --> 00:54:37.240
Nicola (Guest)
They do a baseline test that we want to carry, then they do catch up and it tells us how many grades they've improved. So it's a lot richer and obviously we want to in some ways be able to be comparable across our products. But I think this actually needs a really serious workshop and you know, maybe we rob the bash in and and.

00:54:37.320 --> 00:54:57.050
Nicola (Guest)
And just think about what is meaningful in terms of interpreting this information at scale, because they've got interesting dashboards at a school level. But you know, for us it's rolling it up and looking at it at a macro level and then being able to drill down and just how exactly and they're charts will show each learner and how they've progressed, whereas you want some form of.

00:54:39.010 --> 00:54:39.520
Dylan Harrison (Guest)
So.

00:54:44.430 --> 00:54:44.940
Willem (Guest)
Yeah.

00:54:52.120 --> 00:54:52.380
Willem (Guest)
No.

00:54:58.590 --> 00:55:10.860
Nicola (Guest)
Information on the overall sort of performance, either by category so you know, yes, we can still do time and we can do how many activities they've completed even if it's not less in progress. But we need to think of how we make all of this comparable.

00:55:09.260 --> 00:55:09.450
Willem (Guest)
Umm.

00:55:11.600 --> 00:55:26.560
Willem (Guest)
Yeah, and and and I think there's a. There's another aspect to it. I think you know some of the stuff that you've mentioned now is not reflecting in the API at the moment. So it's important that we potentially designed the capability to carry it, so that when it becomes available, we can do that. So OK.

00:55:26.750 --> 00:55:40.480
Dylan Harrison (Guest)
So I I mean with reflective on on Friday and they're very keen to actually sit down and a workshop with their takes and they are very open to making whatever changes need to happen across the board and that you get to get going. So perhaps we can facilitate that.

00:55:40.280 --> 00:55:54.550
Nicola (Guest)
So but I, but I think there's a step before we sit down with the the techies to do it and say like, what do we want to understand from an outcomes point of view and a use of the program. So you know all this data we can make available, but how do we need to interpret this data?

00:55:47.280 --> 00:55:47.760
Willem (Guest)
You know.

00:55:55.940 --> 00:56:17.640
Nicola (Guest)
How do we wanna look at it? What does it tell us? How do we, you know, what is the right information to send to a school to make sure they're using the program? So maybe that's just time. What is the right information to send to the principal once a term to show how his kids are performing and improving and what areas they're struggling in? What is the right information for us to look at to check sort of overall performance?

00:56:04.830 --> 00:56:05.150
Dylan Harrison (Guest)
Yeah.

00:56:18.140 --> 00:56:19.940
Dylan Harrison (Guest)
Sure. And and they put it.

00:56:18.780 --> 00:56:35.870
Nicola (Guest)
And we need to standardize some of it, but we also need to recognize that the programs are designed differently. So they might be, you know, 20 standard fields that we capture, but each program only has 10, like five of them are. We have to have time and and some form of progress, however defined. And then there might be others that are.

00:56:18.810 --> 00:56:19.900
Willem (Guest)
Umm, no.

00:56:36.630 --> 00:56:37.130
Nicola (Guest)
Optional.

00:56:37.680 --> 00:56:39.520
Dylan Harrison (Guest)
Yeah. Well, I I guess.

00:56:37.980 --> 00:56:44.750
Nicola (Guest)
That's, I think, Gavin, how we kind of envisaged it originally, but we haven't really spent a lot of time looking at the new program data.

00:56:45.180 --> 00:56:45.610
Gavin Taljaard
Yeah.

00:56:46.060 --> 00:56:52.000
Dylan Harrison (Guest)
I guess what I was also saying and that is with dative has automated reports, so they could be a phased approach.

00:56:52.830 --> 00:57:01.270
Dylan Harrison (Guest)
Well, uh. Ask your teachers and your your principles and things like that on kind of how far you learners have gotten terms of catch up so.

00:57:00.920 --> 00:57:13.530
Nicola (Guest)
Yeah. So I think a workshop with them would be would be very meaningful. I just as I said, I think there's a step before we we go technical about what we want to first understand what we want, not the sort of actual extraction of it.

00:57:05.190 --> 00:57:05.400
Dylan Harrison (Guest)
Yeah.

00:57:06.290 --> 00:57:06.620
Willem (Guest)
Umm.

00:57:12.920 --> 00:57:13.160
Willem (Guest)
Yeah.

00:57:14.280 --> 00:57:14.600
Dylan Harrison (Guest)
Umm.

00:57:19.200 --> 00:57:30.810
Willem (Guest)
OK, so so I think that absolutely I I I fully agree with that, Nicola. I think it's very good. It's very important that we understand it a business level, what we're required, we build what we need to to basically support that.

00:57:32.550 --> 00:57:41.130
Willem (Guest)
So what what I would suggest then is I think to your point, let's let's do a bit of a workshop. I'm thinking roughly about 2 hours.

00:57:42.350 --> 00:57:59.840
Willem (Guest)
Yourself. Dylan. JC. I don't know if there's an and and. And Gavin, I don't know if there's anybody else that you think should be involved in that. Would it make sense to pull for example, 100 in at this point or because it feels to me like that might be a bit early, but at the same time, it gives an exposure to the business requirements.

00:58:08.750 --> 00:58:15.900
Dylan Harrison (Guest)
I I would almost get all the data from reflective learning. Look at this workshop in Italy. Create the report we wanna see then.

00:58:16.960 --> 00:58:17.860
Dylan Harrison (Guest)
Virtual extending.

00:58:21.280 --> 00:58:32.930
Willem (Guest)
Yeah, yeah. Look, I'm, I'm. I'm kind of thinking that that what may make sense is to actually try and and and get both the reflective and the matific stuff. So we can, we can also look at it.

00:58:32.080 --> 00:58:35.730
Nicola (Guest)
I I think we need to try look at this holistically.

00:58:41.410 --> 00:58:44.770
Nicola (Guest)
I mean, we might, I think we'll need multiple sessions quite honestly.

00:58:44.530 --> 00:58:45.980
Willem (Guest)
OK, OK.

00:58:49.370 --> 00:58:50.700
Willem (Guest)
Yeah, because yes.

00:58:58.050 --> 00:59:00.080
Willem (Guest)
OK, so so so I think then.

00:59:01.920 --> 00:59:08.680
Willem (Guest)
Let's let's see if we can. If we can get that that going internally as quickly as possible.

00:59:10.100 --> 00:59:29.140
Willem (Guest)
And then we can in the session next week, maybe see if we can at least give some kind of direction to to 100 hundred team with regards to where we had, I think certainly as it relates to to to matific into reflective or maybe maybe we focus on enhancements or reading experts.

00:59:38.050 --> 00:59:43.500
Willem (Guest)
Brought then, then also notice that we we 10 minutes over. I apologize for that.

00:59:38.690 --> 00:59:39.220
Nicola (Guest)
Yeah.

00:59:43.630 --> 00:59:48.790
Willem (Guest)
Uh, I think we've got we've got quite a bit of work to to take away.

00:59:49.920 --> 00:59:59.330
Willem (Guest)
That's click is the is there any other other comments questions around the table for for the things we've got to focus on this coming week?

01:00:04.070 --> 01:00:09.380
Gavin Taljaard
The Willem I've got one thing, so I'm gonna email from Rob regarding.

01:00:09.480 --> 01:00:16.690
Gavin Taljaard
I don't know why honey sent it to me around the reading age changes that they proposing making.

01:00:17.200 --> 01:00:17.610
Willem (Guest)
Mm-hmm.

01:00:18.030 --> 01:00:31.640
Gavin Taljaard
But I think it's not just the time values that they are looking at changing. There's some other values that they are placement, listen and the way they report on progress etcetera and that used to be cumulative.

01:00:33.330 --> 01:00:36.510
Gavin Taljaard
But obviously I can't make the call on.

01:00:37.790 --> 01:00:48.680
Gavin Taljaard
Work of this makes sense and doesn't make sense myself my boss because I don't know what what other fields we are reporting on from in power BI so.

01:00:41.380 --> 01:00:41.810
Willem (Guest)
Yep.

01:00:49.450 --> 01:00:59.380
Gavin Taljaard
Think we might have to have a session around what is happening in in the reading eggs files as well so I can get the feedback to rob so the plate can get the developers allocated to.

01:00:57.790 --> 01:00:58.300
Willem (Guest)
Yeah.

01:00:59.920 --> 01:01:00.770
Willem (Guest)
Yeah, look perfect.

01:01:00.080 --> 01:01:06.500
Nicola (Guest)
I'm actually busy writing him an email now about that FTP file and just sitting down on what isn't isn't still relevant.

01:01:07.160 --> 01:01:07.750
Willem (Guest)
Yeah.

01:01:07.380 --> 01:01:12.450
Nicola (Guest)
That maybe does does his email to you detail what is and isn't relevant.

01:01:13.260 --> 01:01:21.260
Gavin Taljaard
I'm not just gives all the fields that are in the score in the file at the moment, and then the changes that they proposing making.

01:01:21.890 --> 01:01:22.170
Willem (Guest)
Umm.

01:01:22.420 --> 01:01:30.530
Gavin Taljaard
And I think we need to start up with overlaying that with what we know about what the fields mean. And then I think we can make the call and do we want the fields or not.

01:01:22.690 --> 01:01:22.890
Nicola (Guest)
Yeah.

01:01:32.400 --> 01:01:33.650
Nicola (Guest)
OK, cool.

01:01:34.090 --> 01:01:35.440
Willem (Guest)
You know and and.

01:01:34.580 --> 01:01:36.830
Gavin Taljaard
But let me forward you the email that I got from him.

01:01:37.740 --> 01:01:38.440
Nicola (Guest)
Cool. Thanks.

01:01:39.380 --> 01:01:46.160
Willem (Guest)
Yeah, and and I think it is, it is one of the one of the actions I think Nicholas actually added an asana task on it already.

01:01:50.830 --> 01:01:56.660
Gavin Taljaard
So they're making changes to everything from the leg style to the placement lesson to.

01:01:57.540 --> 01:01:58.890
Gavin Taljaard
Licks all gang.

01:02:00.550 --> 01:02:01.990
Gavin Taljaard
That's, that's etcetera, etcetera.

01:02:05.520 --> 01:02:06.070
Nicola (Guest)
OK.

01:02:05.680 --> 01:02:05.930
Willem (Guest)
OK.

01:02:08.180 --> 01:02:14.850
Willem (Guest)
Just on the topic, Gavin, can I ask that you just see if you can share that file specification?

01:02:16.700 --> 01:02:17.860
Willem (Guest)
That we discussed as well.

01:02:19.380 --> 01:02:25.890
Gavin Taljaard
Read the what the columns in reading eggs mean? What the yeah, all can find that I'm sure.

01:02:22.600 --> 01:02:23.900
Willem (Guest)
Yeah, yes, yeah.

01:02:25.500 --> 01:02:28.970
Nicola (Guest)
Old vision care. I'm trying to look for another version.

01:02:34.370 --> 01:02:37.780
Willem (Guest)
Then hundred, anything, anything from your side.

01:02:34.800 --> 01:02:34.970
Nicola (Guest)
Yeah.

01:02:40.500 --> 01:02:42.210
Heinrich du Plessis
No, I don't think so, but I'm.

01:02:45.520 --> 01:02:52.340
Willem (Guest)
OK, perfect. Everybody else is kind of spoken so and and unless there's anything else, I think we can close.

01:02:56.850 --> 01:03:08.360
Willem (Guest)
OK, I think thank you very much everybody. Thanks for making time. I think it's been a good meeting and yeah, then I'll get back on on these things as as soon as possible. Gareth Heinrich.

01:03:09.720 --> 01:03:09.990
Gareth Bowers
Hello.

01:03:10.280 --> 01:03:10.770
Heinrich du Plessis
OK.

01:03:12.730 --> 01:03:13.830
Willem (Guest)
Perfect. Thank you very much.

01:03:14.000 --> 01:03:15.180
Heinrich du Plessis
OK. Thanks.

01:03:14.690 --> 01:03:16.040
Gavin Taljaard
Good. Thank you everybody.

01:03:15.820 --> 01:03:17.160
Willem (Guest)
Goodnight bye.

01:03:16.260 --> 01:03:17.640
Nicola (Guest)
Thanks, bye.

01:03:17.490 --> 01:03:18.240
Gavin Taljaard
Yeah, I.